# Amazon Web Services Professional Services – Fixed Price Statement of Work

| “Customer” | FruitStand |
| --- | --- |
| “Amazon Web Services” | Amazon Connect Technology Services (Beijing) Co., Ltd. （亚马逊通技术服务（北京）有限公司) |
| Project Name | FruitStand AOS VoC Project |
| “Project Location” | China |
| Customer’s Engagement Contact Name and Email Address |  |
| Customer’s Accounts Payable / Bill To / Name and Email Address |  |
| Customer’s Bill-To Mailing Address |  |
| Customer’s Bill-To Phone Number |  |
| Customer’s Amazon Web Services Account ID |  |
| Currency | CNY |

This Statement of Work for Amazon Web Services Professional Services (the “Professional Services”) (this “SOW”) is entered into between Amazon Web Services and Customer.  This SOW is made a part of the Amazon Web Services Customer Agreement (available at http://aws.amazon.com/agreement) or other written agreement, by and between Customer and either Amazon Web Services, Inc. or Amazon Web Services EMEA SARL or both, governing Customer’s use of the Services (the “Agreement”).  This SOW is effective as of the date the last party signs this SOW (the “SOW Effective Date”).  Capitalized terms not defined in this SOW may be defined in the Agreement.

## Scope of the Professional Services

Amazon Web Services will provide the consulting and advisory services described below, for up to the total number of days set forth in this SOW.

## Phase 1: Business Scenario and Product Function Definition

- Define the business use cases for VOC (Voice of Customer) analysis, including objectives, user roles, workflows, and expected deliverables.

- Collect and assess VOC corpus limited to user comments from Xiaohongshu, provided in CSV format.

- Design a preset tagging schema focused on two domains: product and sales, with a total number of tags not exceeding 50.

- Define the product prototype, covering feature definitions, interaction logic, and low-fidelity wireframes.

## Phase 2: VOC Tagging Workflow, Validation, and Optimization

- Develop a VOC tagging and mining workflow within the customer’s AWS account and development environment.

- Fine-tune the LLM tagging precision based on business use cases and tag themes, using no more than 500 sample data records (with labels) provided by the client for validation and optimization.

- Optimize workflow responsiveness and concurrency as needed. The system is expected to support data freshness within 24 hours and up to 5 concurrent users.

- Conduct user testing and validation of the Minimum Viable Product (MVP). The target labeling accuracy for the preset tag schema should be no less than 90%, using the same set of sample data (≤500 items with labels).

## Phase 3: Full Product Feature Implementation

- Deliver the complete VOC product functionality within the customer’s AWS account, including:

  - Social Media Data Ingestion & Integration: Support importing user comment data from Xiaohongshu via file-based interfaces that integrate with upstream scraping systems.

  - VOC Traceability and Tag Management: Allow browsing of VOC corpus and labeled results, support search by tag or comment date, and enable single or batch updates of tag results.

  - Tag Schema Management and Operations: Enable full CRUD (Create, Read, Update, Delete) operations for tag definitions.

  - VOC Analytics and Reporting: Provide dashboards and generate analysis reports in DOC format, based on agreed-upon VOC analytical logic.

- Implement data security and user access control features as per customer requirements, and deliver a security assessment report covering both product functionalities and infrastructure setup.

## Deliverables

During this Program, Amazon Web Services will provide the following deliverables ("Deliverables") to the Customer. Both parties confirm that the following Deliverables are considered as "Amazon Web Services Content" and "Amazon Web Services Confidential Information" as defined under the Agreement. The Customer shall not or attempt to disclose the following Deliverables to any third party or authorize to use by any third party without the prior written consent of Amazon Web Services.

- VOC Business Scenario Definition (Documentation)

- Preset VOC Tagging Schema (Documentation)

- VOC Analysis Product Prototype Specification (Documentation)

- VOC Tagging and Mining Workflow MVP (Executable Program with API Interaction)

- VOC Analysis Product (Executable Web Application)

## Project Delivery Process

The parties will agree on a specific date to start the Project delivery (“Project Delivery Start Date”) in writing (including via email) which will be a date from the 14th day after the SOW Effective Date to the end of the 12th month after the SOW Effective Date (“Project Delivery Start Period”).  If the parties cannot agree on a Project Delivery Start Date within the Project Delivery Start Period, Amazon Web Services will have the sole discretion to determine whether the Charges listed in in Table 1 (“Fee Table”) apply to this Project after the Project Delivery Start Period and the updated charges (if any) agreed by the parties will be reflected in a signed amendment to this SOW.

Both parties agree to take every 2 weeks as an agile sprint for delivery starting from the Project Delivery Start Date (each a “Sprint”).  Before the start of each Sprint, both parties will discuss and align on the specific work content to be undertaken during next Sprint, which shall be within the agreed scope of the Project.  Amazon Web Services will send an email notice to Customer’s Engagement Contact to seek written confirmation on the work content for next Sprint.  If Customer does not consent to the work content for next Sprint sent from Amazon Web Services, then Customer should raise the issue via an email to Amazon Web Services within 2 days after the date of the email notice from Amazon Web Services (“Dispute Notice”), otherwise the work content for next Sprint will be deemed confirmed by Customer.  Amazon Web Services will carry out the delivery of next Sprint according to the confirmed work content.  If Customer sends a Dispute Notice to Amazon Web Services, then Amazon Web Services may immediately suspend delivery for next Sprint and the Dispute Resolution process shall apply.  Amazon Web Services is not obligated to reserve resources for continuous Project delivery during the Dispute Resolution process and will not be responsible for the resulting Project delays.

## Customer Responsibilities

Amazon Web Services’s ability to deliver the Professional Services depends on Customer’s reasonable and timely cooperation and the accuracy and completeness of any information from Customer.  Customer will provide all necessary support to successfully deliver on the Scope of the Professional Services described above and keep Project on schedule, within budget, and within scope, including:

- Customer is solely responsible for all activities in its production environments where software, applications, code, or other products are placed into live operation for their intended use by internal or external end users, including:

- Deploying into, operating and maintaining production environments;

- Ensuring Amazon Web Services consultants are not provided access to production environments; and

- Evaluating whether deliverables are ready for deployment, and assessing all modifications to Customer’s production environments.

- Customer will own and manage all aspects of Customer’s production environments including, but not limited to, Amazon Web Services accounts, pipelines, deployment gates, logs and records, and access controls.

- Building internal consensus on standards, requirements and processes. Any internal disagreement will be resolved by Customer in a timely manner and not affect project timelines.

- Assigning a full-time experienced project manager for the duration of this SOW to manage tasks and resources.

- Contiguously managing project activities to maintain the project schedule.

- Establishing a dedicated team to work with the Amazon Web Services consultants through the term of the SOW.

- Providing feedback to Amazon Web Services in a timely manner to allow the Amazon Web Services Professional Services under this SOW to proceed in accordance with the agreed timeline.

- The procurement and installation of all necessary hardware and software (including discovery tools) in accordance with the approved project schedule.

Customer and Amazon Web Services must meet within five (5) business days after notification from Amazon Web Services to Customer that Amazon Web Services believes Customer has not met, or is likely to not meet, one or more of the Customer Responsibilities.  As part of this discussion Amazon Web Services will discuss whether it reasonably believes its provision of the Amazon Web Services Professional Services under this SOW has been, or will be, affected by a Permitted Delay, in which case the Permitted Delay process below will apply. Failure by Customer  to provide cooperation, feedback, and accurate information in a timely manner will relieve Amazon Web Services of its obligations to perform.

Any failure or delay in the Customer Responsibilities may result in a change to the Deliverable or Payment Milestone Schedule or firm fixed price, and any such changes will be agreed between the parties in writing.

Schedule of Deliverables, Payment Milestones, and Charges

Subject to the Acceptance Process, Amazon Web Services will bill Customer, and Customer will pay, for the charges corresponding to the Payment Milestones as specified in the table below. Payments under this SOW are non-refundable, and shall not be used for purchase of other services provided by Amazon Web Services or its affiliates.

Table 1 : Fee Table

| Payment Milestone | Deliverable | Deliverable Specifications | Charges |
| --- | --- | --- | --- |
| Payment Milestone 1 | Executed SOW | - PDF |  |
| Payment Milestone 2: Business Scenario and Product Function Definition | - VOC Business Scenario Definition (Documentation) - Preset VOC Tagging Schema (Documentation) - VOC Analysis Product Prototype Specification (Documentation) | - docx |  |
| Payment Milestone 3: VOC Tagging Workflow, Validation, and Optimization | VOC Tagging and Mining Workflow MVP | - Executable Program with API Interaction |  |
| Payment Milestone 4: Full Product Feature Implementation | VOC Analysis Product | - Executable Web Application |  |
| Total Fee |  |  | 1,117,435 |

## Acceptance Process

Upon delivery for each Deliverable, Amazon Web Services will provide email notice to the Customer’s Engagement Contact (the “Notification”). Customer may only reject a Deliverable if it has failed to achieve a Deliverable Specification provided in this SOW for that Deliverable. Customer cannot reject a Deliverable if Customer has modified the Deliverable or if Customer has used the Deliverable for any purpose other than for testing as part of the Acceptance process.

If Customer rejects in good faith any Deliverable (or portion thereof), Customer will respond via email identifying the reason for rejecting the relevant Deliverable, including the Specification the Deliverable fails to achieve (“Rejection Notice”).  If Amazon Web Services does not receive a Rejection Notice within five business days after the date of the Notification, then the Deliverable will be deemed accepted.  Upon verification of the Rejection Notice, and at Amazon Web Services’ discretion, Amazon Web Services will either (i) revise or re-perform any rejected Deliverable (or rejected portion thereof) up to two times, and the notification procedure set forth in this paragraph will apply to each revision or re-performance, or (ii) not bill Customer for the rejected Deliverable.  If Customer rejects the Deliverable upon the final revision or re-performance, then as Customer’s sole remedy Amazon Web Services will not bill Customer for the rejected Deliverable (or portion thereof).  Each Payment Milestone is completed upon the earlier of (x) the final Deliverable in that Payment Milestone being accepted or deemed accepted, (y) Customer rejecting the final revision or re-performance of the final Deliverable in that Payment Milestone, or (z) Amazon Web Services advising Customer that it will not bill Customer for the final Deliverable (or portion thereof).

## Dispute Resolution

The following process applies when there is a dispute between the parties relating to this SOW:

(a)	Either party can, by giving written notice (including via email) to the other party (an “Escalation Notice”), request a meeting of the Executive Sponsors to resolve a dispute between the parties.  (b)	The Escalation Notice will describe the nature of the dispute, the initiating party’s position, and a summary of the information supporting the position and will reference this SOW and the dispute resolution process in this Section.  The party receiving the Escalation Notice will send the other party a response to the Escalation Notice within 30 days of receipt of the Escalation Notice.

(c)	The Executive Sponsors will meet within 10 days of receipt of the Escalation Notice (or such longer period as may be agreed between them) to discuss and attempt to resolve the dispute.  Such meeting will be conducted at a reasonable time to be agreed between the parties and may be carried out by telephone.

(d)	If the dispute cannot be resolved by the meeting between the parties following the process described in (a) – (c) of this Section, Amazon Web Services may elect to suspend the delivery under this SOW or terminate this SOW upon immediate notice to Customer. This Section will not prevent either party from exercising any of its rights under this SOW and the Agreement at any time.

## Scope Change

Either party (“Change Requester”) may propose a change to the Scope of the Professional Services under this SOW (“Scope Change”), to the extent that such Scope Change would not impact the Schedule of Deliverables, Payment Milestones and Charges as listed in Table 1 (“Fee Table”) or any other agreed delivery timelines. The Scope Change request will be sent to the designated Project manager of the other party (“Change Reviewer”) with a 14-day prior email notice. The Scope Change notice will specify the content to be changed, the reason for the change, and the possible impact of the change on the Project delivery.  Either party may propose only one Scope Change during the term of this SOW. The Change Reviewer will review the Scope Change request and reply via email within 5 working days, otherwise the Scope Change request shall be deemed rejected.

## Amendment Process

Unless otherwise provided under this SOW, any (i) Amazon Web Services Professional Services not included in this SOW and (ii) any change to Scope or Deliverables, Payment Milestones, and Charges, must be subject to a separate SOW or amendment essentially in the form of Appendix A.  Any change in Assumptions or failure by Customer to fulfill Customer Responsibilities may require changes to the Scope and may impact the Schedule of Deliverables, Payment Milestones, and Charges.

## Assumptions

Amazon Web Services’ ability to deliver the Amazon Web Services Professional Services depends on the following assumptions being accurate for the duration of the Amazon Web Services Professional Services. Customer and Amazon Web Services must meet within five (5) business days after notification from one party to the other that it believes an Assumption is untrue or is likely to become untrue. As part of this discussion Amazon Web Services will discuss whether it reasonably believes its provision of the Amazon Web Services Professional Services under this SOW has been, or will be, affected by a Permitted Delay (as defined below), in which case the Permitted Delay process below will apply.

Engagement assumptions and other specific assumptions:

- Customer will coordinate and manage the onboarding and off-boarding of Amazon Web Services and other necessary third party resources to Customer

- All deployments will follow existing configurations

- All deployments will follow existing configurations

- Required AWS services are available in Brazil region

- Existing IaC code is well-maintained and functional

- Customer will handle all database deployment, configuration, and maintenance for self-managed databases

- No data migration is required as part of this project

## Permitted Delay

If a Permitted Delay results in Amazon Web Services taking on additional scope or incurring additional expenses, Amazon Web Services may, in its sole discretion, (i) deliver to Customer a SOW amendment essentially in the form of Appendix A reflecting the changes to engagement, including to the scope, schedule or fees, resulting from the Permitted Delay, which Customer must not unreasonably refuse to sign or (ii) require Customer to reimburse Amazon Web Services for its additional costs and expenses due to or in connection with the Permitted Delay.

## Definitions

“Assumptions” means the engagement assumptions and specific assumptions set forth under the heading “Assumptions” above.

“Charges” means the charges set forth in the “Charges” column in the table above.

“Customer Responsibility” means the customer responsibilities set forth under the “Customer Responsibilities” heading above.

“Deliverable” means the item(s) set forth in the “Deliverables” column in the table above.

“Deliverable Specification” means the standards or measures of completeness set forth in the “Deliverable Specification” column in the table above for the corresponding Deliverable.

“Permitted Delay” means any delay or failure (i) by Amazon Web Services to comply with its obligations in this SOW or to deliver a Deliverable, or (ii) of a Deliverable or Payment Milestone to be accepted or achieve a Deliverable Specification provided in this SOW for that Deliverable or Payment Milestone, in either case that is caused by any event or circumstance not solely within the reasonable control of Amazon Web Services, including any delay or failure caused or contributed to by the Customer failing to comply with any of its Customer Responsibilities or any Assumption being incorrect.

“Scope” means the activities set out under the “Scope of the Amazon Web Services Professional Services” heading above.

## Additional Terms

    - The Professional Services may be provided on-site at the Project Location.  Other Professional Services under this SOW may be provided remotely or at such other locations as may be mutually agreed.

    - If Amazon Web Services uses subcontractors, Amazon Web Services will (a) impose appropriate contractual obligations upon its subcontractors, and (b) be responsible if the acts or omissions of its subcontractors cause Amazon Web Services to breach any of its obligations under this SOW.  The use of subcontractors will not release Amazon Web Services from any of its obligations under this SOW.

    - Customer’s billing details are as set out in the table at the front of the SOW or as notified in writing from time to time by Customer.  Customer consents to receiving invoices via email.

    - This SOW commences on the SOW Effective Date and continues, unless terminated earlier, until the final Deliverable has been accepted pursuant to the Acceptance Process above.

    - Neither party may terminate this SOW for convenience. Either party may terminate this SOW for cause if the other party is in breach of a material provision of this SOW and that breach remains uncured for a period of 30 days from receipt of notice of such breach by the other party.  Amazon Web Services may immediately suspend the delivery of the Professional Services under this SOW or terminate this SOW if Customer fails to pay any amount due under this SOW and remains in default for at least 14 days after such amount became due.

    - Upon any termination of this SOW, (a) Customer will pay Amazon Web Services for the Deliverables or Payment Milestones, or portions thereof, delivered and for which Customer was sent Notification through the effective date of the termination, (b) Customer will pay Amazon Web Services for Amazon Web Services’ reasonable costs and expenses of the work delivered but for which Amazon Web Services has not sent a Notification, based on request by Amazon Web Services and good will negotiation between the parties, (c) Amazon Web Services will have no further obligations to Customer under this SOW.

    - The Professional Services provided under this SOW are “Services” for the purpose of the Agreement.

    - Privacy.  Amazon Web Services and its Affiliates will handle any personal data relating to the personnel of Customer (the “Personnel”) that is provided to Amazon Web Services or its Affiliates for the purposes of this SOW in accordance with the handling practices described in the Privacy Notice (available at http://aws.amazon.com/privacy/).  Customer will make the Privacy Notice available to any Personnel whose personal data it provides to Amazon Web Services or its Affiliates.

    - Customer will not disclose or provide Amazon Web Services access to “personal data” or “personally identifiable information” (each as defined in applicable data privacy laws).

    - Customer represents and warrants to Amazon Web Services that Customer has all rights, permissions and consents necessary for (a) Customer to execute and perform its obligations under this SOW, and (b) Amazon Web Services to access and carry out activities involving any third-party Amazon Web Services account or Content related to the performance of the Amazon Web Services Professional Services.

    - Customer will defend Amazon Web Services, its affiliates and their respective employees, officers, directors, and representatives, against any claim by Customer’s End Client, an End User or other third party arising from (a) any act or omission by Customer with respect to any Amazon Web Services Professional Services provided under this SOW, or (b) Amazon Web Services accessing and carrying out activities involving any third-party Amazon Web Services account or Content related to the performance of the Amazon Web Services Professional Services, and will pay the amount of any adverse final judgment or settlement. Customer will not agree to any settlement of any such claim that involves any commitment, other than the payment of money, without the prior written consent of Amazon Web Services.

    - Customer will provide and secure engagement tools (e.g. Jira, Git Integration, Confluence, Draw.io, Bluescape, etc.) to support the Project and provide for communication, collaboration, and tracking to maintain engagement governance and ongoing Customer operations.

    - Customer will not permit Amazon Web Services to access to any of Customer’s production environments where software, applications, code, or other products are placed into live operation for their intended use by internal or external end users.

    - Amazon Web Services will also recover 6% VAT based on the fees, charges and engagement related expenses incurred. If requested by Customer, Amazon Web Services will issue Customer tax invoices (“Fapiaos”) according to the respective fees and charges received in full by Amazon Web Services. The type of Fapiao, i.e., general VAT invoice or special VAT invoice, will be determined based on Customer’s tax status and the supporting documents/information that Customer is required to upload for validation.

    - Notwithstanding Section 13.10 (b) of the Agreement and only for the purpose of this SOW, the address for notices to Amazon Web Services is: 4F, Central Building B21, Universal Business Park, No. 10 Jiuxianqiao Road, Chaoyang District, Beijing, P.R. China, 100015.

    - Notwithstanding Section 13.8 of the Agreement and only for the purpose of this SOW, all communications and notices to be made or given pursuant to the Agreement may be in the Chinese language.

    - Notwithstanding Section 13.4 and 13.5 of the Agreement, this SOW is governed by the laws of the People’s Republic of China excluding any conflicts of laws rules or principles.  Any dispute relating in any way to this SOW will be submitted to the China International Economic and Trade Arbitration Commission for arbitration in Beijing, which shall be conducted in accordance with the Commission’s arbitration rules in effect at the time of applying for arbitration. The arbitral award is final and binding upon both parties. The number of arbitrators shall be three.

    - Customer grants to Amazon Web Services a non-exclusive, worldwide, royalty-free right and license to (a) use Customer’s company name and logo (provided promptly by Customer to Amazon Web Services, upon Amazon Web Services’s request) to identify Customer as a customer of Amazon Web Services on (i) the http://amazonaws.cn, http://aws.amazon.com and any successor or related site designated by Amazon Web Services (“Amazon Web Services Site”) and any subpages of the Amazon Web Services Site, and (ii) customer lists, commercial presentations, flyers, brochures, newsletters and other marketing collateral ((i) and (ii), collectively, the “Items”); and (b) reproduce, publish, distribute and translate, for purposes of advertising, merchandising and publicity, all or any part of the Items. The license granted under this paragraph will survive expiration or termination of this Statement of Work, provided Customer may, by giving Amazon Web Services at least 30 days’ prior written notice, terminate the license granted under this paragraph at any time following the termination of the Agreement. Upon termination of this license (a) Amazon Web Services will stop producing any new Items containing Customer’s company name or logo; and (b) Amazon Web Services will remove from the Amazon Web Services Site Customer’s company name and logo; provided Amazon Web Services’s right to use Customer’s company name or logo in any other Items produced prior to the effective date of termination of this license will continue unaffected and Amazon Web Services will not be obligated to remove Customer’s company name or logo from any such Items.

    - This SOW may be executed in two or more counterparts, each of which will be deemed an original and all of which taken together will be deemed to constitute one and the same document.

Acceptance and authorization

IN WITNESS WHEREOF, the parties have executed this Amendment as of the Amendment Effective Date:

| Amazon Connect Technology Services (Beijing) Co., Ltd. 亚马逊通技术服务（北京）有限公司 |  | [CUSTOMER’S FULL LEGAL ENTITY NAME IN BOTH ENGLISH AND CHINESE] |
| --- | --- | --- |
| Company Chop |  | Company Chop |
| Date |  | Date |

Acceptance and authorization

IN WITNESS WHEREOF, the parties below have executed this SOW as of the SOW Effective Date.

| Amazon Connect Technology Services (Beijing) Co., Ltd. 亚马逊通技术服务（北京）有限公司 |  | [CUSTOMER’S FULL LEGAL ENTITY NAME IN BOTH ENGLISH AND CHINESE] |
| --- | --- | --- |
| Company Chop |  | Company Chop |
| Date |  | Date |